GAPLMB IOMS — Leave Management Module
Redevelopment Proposal

For Client Review & Formal Approval

Module: M-01 HR / Leave
Organisation: Goa Agricultural Produce & Livestock Marketing Board (GAPLMB)
Basis: Existing IOMS leave screens + documents in docs/Leave_Management
Document status: Proposal (implementation pending approval)
Version: 1.0

# 1. Purpose

This document seeks formal client approval to redevelop the existing Leave Management capability in IOMS from a basic leave request and balance screen into a workflow-enabled leave office process aligned with GAPLMB operational practice, CCS/Swamy leave rules (as applied in practice), the Goa holiday calendar, and existing paper formats (Form-1 applications, CL/RH/Special Holiday letters, and Sanction Orders).

After approval of scope and after client inputs listed in Section 19 are received, implementation will proceed in agreed phases.

# 2. Executive Summary

| Item | Proposal |
| --- | --- |
| Approach | Extend existing M-01 Leave module (do not build a separate application) |
| Outcome | Digital apply → verify → sanction → balance debit → Order PDF → service-book note |
| Retain | DO → DV → DA workflow, employee master, audit log, M-01 permissions |
| Add | Typed leave catalogue, holiday master, prefix/suffix, RH/SPL.H/Commuted/ML/PL rules, Sanction Order PDF, substitute duty |
| Out of scope (v1) | Full EOL/LND edge cases, payroll auto-posting, UIDAI; Market Fee Returns form (unrelated document) |
| Approval requested | Phases A–D (foundation through Sanction Order). Phase E optional later |

# 3. Current System (As Built)

## 3.1 Screens

Leave requests: /hr/leaves

Leave balances: /hr/leave-balances

## 3.2 Already Working

Create / edit leave request in Pending status

Workflow: Pending → Verified → Approved / Rejected; DV return to Pending; Admin retrospective flag

Casual Leave (CL) maximum 3 consecutive calendar days per application

Overlap check with other active leave; holiday overlap via configuration JSON

Supporting document required for Maternity Leave (ML) / Child Care Leave (CCL)

Reporting-officer check for DV verification

Balance debit on Approve when a balance row exists

Accrual cron stubs: EL 15 days on 1 Jan & 1 Jul; CL 8 days on 1 Jan; HPL 20 days on 1 Jan; EL cap warning at 300

EL encashment calculator: (Basic + DA) / 30 × EL days

## 3.3 Gaps Versus Client Documents

No structured holiday calendar (Public / Special / Restricted categories)

Leave types incomplete versus GAPLMB practice (RH, Special Holiday, Commuted, Paternity under-specified)

No prefix / suffix calculation used on Sanction Orders

Form-1 fields missing (address during leave, LTC flag, substitute, leave HQ, controlling officer remarks)

No Sanction Order PDF or official file numbering

Half-day CL not supported

Commuted leave not debited as 2 × days from Half Pay Leave (HPL)

EL set-off near 300 days (Excel pattern 300(+n)) not modelled

Opening balances from staff Excel not formally imported

# 4. Source Documents Reviewed

| Document | Use in Redevelopment |
| --- | --- |
| Leave_Rules.pdf | Accrual, caps, Commuted / HPL / EL / ML / PL rules |
| Holiday_list.pdf (Goa GAD 2026) | Public / Special / Restricted holiday master |
| Leave_Balance_of_Staff.xlsx | Opening balances and leave-type reality check |
| CL / RH / Special Holiday application formats | Short application UX |
| Form-1 + Maternity / Paternity / Commuted samples | Full application UX |
| EL / Checkpost / Ex-post facto / Softcopy Order | Sanction Order PDF template |
| Market_Fee_Returns_Format.pdf | NOT leave-related — exclude from this project |

# 5. Target Process (To-Be)

Employee / DO applies

↓

DV (Controlling / Reporting Officer) verifies + remarks

↓

DA (Secretary / authorised Approver) approves or rejects

↓

On Approve: debit balance + generate Sanction ORDER PDF

↓

Notify / copy: Employee, Substitute, Section/Yard, Accounts, Personal file

↓

Optional: "Entered on Service Book" checklist

## 5.1 Paper Role Mapping

| Paper Role | IOMS Role |
| --- | --- |
| Applicant | Employee / Data Originator (DO) |
| Controlling Officer ("may be granted") | Data Verifier (DV) |
| Secretary (ORDER) | Data Approver (DA) |

# 6. Functional Scope — Leave Types (v1)

| Code | Name | Typical Debit | Key Rules |
| --- | --- | --- | --- |
| EL | Earned Leave | 1:1 from EL | Accrual 15 on Jan 1 & Jul 1; cap 300; max 180 days/spell (rules); prefix/suffix; Order PDF |
| HPL | Half Pay Leave | 1:1 from HPL | Accrual per approved schedule; MC as applicable |
| COMMUTED | Commuted Leave | 2 × days from HPL | Medical/grounds; Form-1; Order PDF |
| CL | Casual Leave | 1:1 (allow 0.5) | Annual 8; max 3 consecutive days; short letter format |
| RH | Restricted Holiday | 1 day from RH | Max 2 per calendar year; date must be on Restricted list |
| SPL_H | Special Holiday | Per special-holiday rules | Compensatory (duty date) and/or Goa Special Holiday annexure rules |
| ML | Maternity Leave | No balance debit | Typically 180 days; supporting docs mandatory; Form-1 + Order |
| PL | Paternity Leave | No balance debit | Typically 15 days; eligibility (less than 2 surviving children) |

Client confirmation required: Excel column "Commuted Leave Balance" appears to represent the HPL account (large balances). System will store HPL and display Commuted available as approximately half of HPL (floor of HPL divided by 2) in the UI.

Deferred to Phase E (optional): EOL limits, Leave Not Due, leave-type conversion within 30 days, fitness certificate return-to-duty automation, vacation-department accrual.

# 7. Holiday Calendar (v1)

## 7.1 Categories (from Goa GAD notification for 2026)

Public holidays (Annexure I) — office closed; used for prefix/suffix and sandwich logic

Special holidays (Annexure II) — office normally open; Special Holiday rules (e.g. Milad movable; no lieu if falls on Sunday)

Restricted holidays (Annexure III) — employee may avail any two in the year

Weekly offs for prefix/suffix (proposed default): Saturday + Sunday. Client to confirm checkpost or yard exceptions.

## 7.2 System Behaviour

Admin maintains holidays by calendar year (seed 2026 from Annexures I–III)

Moon-dependent dates flagged as tentative for Admin update

Leave apply validates RH against Restricted list

Prefix/suffix auto-computed from weekends + Public holidays

# 8. Application Experience

## 8.1 Short Applications (CL / RH / SPL.H)

Digital equivalent of existing letter formats:

Days / date(s)

Reason / occasion

Show live balances: CL, RH, SPL.H

For compensatory Special Holiday: "Special Holiday on ___ in lieu of duty attended on ___"

## 8.2 Form-1 Applications (EL / HPL / Commuted / ML / PL)

Capture or auto-fill:

Name, post, office/section (from employee master)

Pay (from employee master where available)

Nature and period of leave

Prefix / suffix (auto-calculated; editable with audit if needed)

Grounds

Last leave return (auto from history)

LTC proposed Yes / No

Address during leave

Supporting documents (mandatory for ML and medical Commuted as configured)

Substitute employee(s)

Leave headquarters / destination (where applicable)

Controlling officer remarks (at DV step)

## 8.3 Ex-post Facto

Authorised path using existing retrospective flag (Admin / policy)

ORDER wording: "Ex-post facto sanction is hereby accorded…"

# 9. Workflow, Statuses and Actions

| Status | Who Acts | Actions |
| --- | --- | --- |
| Pending | DV / Admin | Verify, or return with remarks |
| Verified | DA / Admin | Approve, or Reject (reason code + remarks) |
| Approved | — | Terminal; balance debited; ORDER generated |
| Rejected / Cancelled | — | Terminal; no debit |

Rules retained: DO/DV/DA segregation; no self-approve; reporting-officer DV routing.

# 10. Balance and Accrual Engine (v1)

| Topic | Behaviour |
| --- | --- |
| Opening balances | Import from approved Excel after employee matching sign-off |
| On Approve | Debit debitDays (prefix/suffix handled per agreed rule) |
| Commuted | Debit 2 × leave days from HPL |
| CL half-day | Supported (0.5) |
| RH | Entitlement 2/year; track availed |
| EL near 300 | Set-off credit logic per rules (Excel pattern 300(+n)) |
| Accrual job | Keep daily cron; align HPL schedule after client confirmation |
| Insufficient balance | Hard block on Approve |

# 11. Sanction Order PDF (v1)

Generate on Approve, based on Softcopy_Leave_Order.docx and sample Orders:

Header: Office of GAPLMB

File no.: GAPLMB/{ADM-file}/ADM-{YYYY}/{seq}

READ: application reference and date

Sanction paragraph: type, days, from–to, prefix/suffix, leave HQ

Continuance / reposting clauses

Balance certificate as on a stated date

Signatory: Secretary (configurable)

Copy to: employee, substitute, section/yard, Accounts, Personal file, Guard file

Checklist: Entered on Service Book

# 12. Data / Technical Outline

Extend (not replace):

leave_requests — prefix/suffix, debit days, substitute, address, LTC flag, leave HQ, file no., order PDF URL, ex-post facto flag

employee_leave_balances — retain; ensure types EL / HPL / CL / RH / SPL_H

New: hr_holidays (year, date, name, category, tentative)

New: leave order sequence / file numbering

Config: weekly offs, RH entitlement, ML/PL defaults, Order signatory title

UI: enhance Leave Requests and Leave Balances; Admin holiday calendar; Order download on approved request.

# 13. Phased Delivery

| Phase | Deliverable | Outcome |
| --- | --- | --- |
| A | Holiday master + 2026 seed; leave-type catalogue; balance import tool | Foundation |
| B | Type-aware apply UX (short + Form-1); prefix/suffix; RH/SPL.H; substitute | Usable digital applications |
| C | Balance engine fixes (Commuted 2×, half-day CL, EL set-off, hard insufficient balance) | Correct leave accounts |
| D | Sanction Order PDF + file no. + copy list + service-book checklist | Paper parity for Orders |
| E (optional) | EOL / LND / conversion / fitness return / advanced accrual edge cases | Full CCS depth |

Recommended approval: Phases A–D as Leave Redevelopment v1.0.

# 14. What Will Not Change Without Separate Approval

IOMS login, roles (DO / DV / DA / ADMIN), M-01 permissions model

Employee master location (leave continues to use existing employees)

LTC / TA-DA / Tour as separate M-01 sub-features (already partially built)

Market fee returns digitisation (out of this proposal)

# 15. Preliminary Client Decisions (Summary)

Detailed input forms are in Section 19. Key decisions:

Leave types in v1: EL, HPL, Commuted, CL, RH, SPL.H, ML, PL — confirm or amend

Excel "Commuted Leave Balance" = HPL account — confirm

Weekly offs: Sat+Sun for all locations — confirm / list exceptions

DA for leave Orders: always Secretary — confirm / yard-wise

Approve blocked until substitute selected — Yes / No

HPL accrual: 20 once on 1 Jan (current) OR 10+10 on 1 Jan & 1 Jul (CCS)

Phases approved: A–D / A–E / custom

# 16. Acceptance Criteria (v1)

2026 Public / Special / Restricted holidays loadable and used in validations

Staff can apply CL / RH / SPL.H with correct entitlements

Form-1 types support prefix/suffix, address, substitute, documents

DV / DA workflow produces Approved leave with correct balance debit

Commuted leave reduces HPL by 2 × days

Sanction Order PDF matches Softcopy template fields

Opening balances importable from client Excel after mapping sign-off

Ex-post facto Orders supported for authorised retrospective cases

# 17. Risks and Dependencies

Employee name matching for Excel import (manual mapping sheet may be required)

Moon-dependent holiday date changes mid-year (Admin update process)

CCS handbook versus GAPLMB local practice — client confirms where local practice prevails

Service Book integration depth depends on existing service-book feature maturity

# 18. Approval Block

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Client / Business Owner |  |  |  |
| GAPLMB Admin / Secretary nominee |  |  |  |
| Project / IOMS Owner |  |  |  |

Decision:

☐ Approved Phases A–D

☐ Approved with changes (attach notes)

☐ Deferred

Approved scope notes: _______________________________________________________________

# 19. Client Inputs Required (Clarifications, Information, Formats & Attachments)

This section lists everything needed from the client before and during implementation. Please complete the tables, tick options, and attach the requested formats/samples. Incomplete items may delay the corresponding phase.

## 19.1 Scope & Policy Clarifications (Please Tick / Fill)

A. Leave types to include in v1.0

☐ EL (Earned Leave)

☐ HPL (Half Pay Leave)

☐ Commuted Leave

☐ CL (Casual Leave)

☐ RH (Restricted Holiday)

☐ SPL.H (Special Holiday)

☐ ML (Maternity Leave) — default days: ______ (proposed 180)

☐ PL (Paternity Leave) — default days: ______ (proposed 15)

☐ EOL (Extraordinary Leave) — include in v1? ☐ Yes ☐ No (proposed: Phase E)

☐ Other (specify): _________________________________

B. Balance interpretation

☐ Confirm Excel "Commuted Leave Balance" = HPL account days

☐ Or provide exact meaning / formula of that column: _________________

☐ Confirm RH entitlement = 2 per calendar year

☐ Confirm CL entitlement = 8 per calendar year (half-days allowed? ☐ Yes ☐ No)

☐ Confirm EL accumulation cap = 300 days (with set-off credit near cap? ☐ Yes ☐ No)

C. Accrual schedule

☐ EL: 15 days on 1 Jan and 15 days on 1 Jul (proposed)

☐ HPL: ☐ 20 days once on 1 Jan (current system)  OR  ☐ 10 days on 1 Jan + 10 on 1 Jul (CCS)

☐ CL: 8 days credited on ☐ 1 Jan  OR  ☐ other date: ________

☐ Mid-year joiners: apply pro-rata credit? ☐ Yes ☐ No

D. Weekly offs & locations

☐ Saturday + Sunday are weekly offs for all yards / HO / checkposts

☐ Exceptions (list location + offs): _________________________________

☐ Sandwich rule (leave spanning weekends/public holidays): describe expected behaviour: ________

E. Authority & workflow

☐ DV = Reporting / Controlling Officer of employee (proposed)

☐ DA / Order signatory = Secretary for all leave (proposed)

☐ Or yard-wise / designation-wise approver matrix (please attach)

☐ Self-application by employee login required in v1? ☐ Yes ☐ No (HR applies on behalf)

☐ Approve must require substitute employee? ☐ Yes ☐ No

☐ Ex-post facto: who may create? ☐ Admin only  ☐ Admin + HR  ☐ Other: ________

F. Debit vs absence period

☐ Prefix/suffix weekends & public holidays are NOT debited from leave balance (only shown on Order) — proposed

☐ Or debit includes prefix/suffix — specify: ________

☐ Special Holiday / RH: always 1 day debit — confirm

G. Documents & medical

Mandatory supporting documents for: ☐ ML  ☐ PL  ☐ Commuted (MC)  ☐ HPL (MC)  ☐ Other: ________

Fitness certificate required before return to duty after medical leave? ☐ Yes (v1) ☐ Later ☐ No

Max upload size / allowed formats for leave docs: ________ (proposed PDF/JPG/PNG, 10 MB)

## 19.2 Information / Master Data to Provide

| # | Information Required | Format Preferred | Owner / Due |
| --- | --- | --- | --- |
| 1 | Final employee list mapped to IOMS Emp ID (for balance import) | Excel |  |
| 2 | Opening leave balances as on go-live date (EL, HPL/Commuted, CL, RH, SPL.H) | Excel (update Leave_Balance_of_Staff or new sheet) |  |
| 3 | Go-live / cut-over date for balances | Date (DD/MM/YYYY) |  |
| 4 | Reporting officer for each employee (if not already in IOMS) | Excel |  |
| 5 | Designation → leave eligibility matrix (if any differences by cadre) | Excel / PDF |  |
| 6 | Authorised Order signatory name & designation text | Text |  |
| 7 | ADM file number series currently used (e.g. GAPLMB/386/ADM-2026/…) | List / samples |  |
| 8 | Standard Copy-to distribution list by leave type / location | Word / Excel |  |
| 9 | List of yards / checkposts / sections for posting & substitute pool | Excel (or confirm IOMS yards sufficient) |  |
| 10 | Holiday calendar for current + next year if beyond 2026 GAD list | PDF / Excel |  |
| 11 | Local GAPLMB circulars that override CCS rules (if any) | PDF |  |
| 12 | Contact for Accounts Section notification after sanction | Name / email |  |

## 19.3 Document Formats & Samples Still Needed (Please Attach)

The following formats/samples will be used to finalise screens and PDF layouts. Tick if already provided in docs/Leave_Management; otherwise attach latest signed specimen.

| # | Format / Sample | Status | Client Action |
| --- | --- | --- | --- |
| 1 | Form-1 Leave Application (blank + filled EL) | Provided (docx + samples) | ☐ Confirm latest version |
| 2 | Casual Leave application letter | Provided (JPEG) | ☐ Confirm latest version |
| 3 | Restricted Holiday application letter | Provided (JPEG) | ☐ Confirm latest version |
| 4 | Special Holiday application letter | Provided (JPEG) | ☐ Confirm latest version |
| 5 | Commuted Leave Form-1 + Order | Provided (PDF) | ☐ Confirm latest version |
| 6 | Maternity Leave Form-1 + Order | Provided (PDF) | ☐ Confirm latest version |
| 7 | Paternity Leave Form-1 (+ Order if any) | Form provided; Order? | ☐ Attach PL Sanction Order sample if used |
| 8 | Earned Leave Sanction Order (multi-day + single-day) | Provided | ☐ Confirm Softcopy Word is the print master |
| 9 | Ex-post facto Sanction Order | Provided | ☐ Confirm when wording is mandatory |
| 10 | Checkpost / outstation leave Order variant | Provided (JPG) | ☐ Confirm if template differs from HO |
| 11 | Service Book leave entry page / format | Not in folder | ☐ Attach specimen page |
| 12 | Medical Certificate / Fitness Certificate formats accepted | Not in folder | ☐ Attach accepted formats |
| 13 | Leave ledger / balance card format (if maintained) | Excel provided | ☐ Confirm if paper ledger still required |
| 14 | Rejection / return memo format (if any) | Not in folder | ☐ Attach or confirm free-text remarks OK |
| 15 | Notification / email / dak format for Order circulation | Not in folder | ☐ Attach or confirm PDF + copy list enough |
| 16 | Special Maternity / Child Care Leave formats (if in scope) | Not provided | ☐ Attach or mark Out of Scope |
| 17 | Any bilingual (Konkani/Marathi) leave forms required | Unknown | ☐ Yes (attach) / ☐ English only |

## 19.4 Holiday Calendar Inputs

☐ Confirm 2026 GAD Annexures I–III as the official calendar for GAPLMB staff

☐ Provide process for moon-dependent date confirmation (Id / Milad) — who updates IOMS and by when

☐ Confirm Special Holiday rules for GAPLMB (especially movable Milad and "no lieu on Sunday")

☐ Provide 2027 (or next year) list when notified, for Admin load

☐ Confirm whether Commercial/Industrial/Bank holiday annexures apply to any GAPLMB staff category (proposed: No)

## 19.5 Order PDF Layout Inputs

☐ Softcopy_Leave_Order.docx is the master print layout — ☐ Yes  ☐ No (attach revised Word)

☐ Letterhead / logo / seal image for PDF (file): _________________

☐ Signatory block text (name + designation): _________________

☐ Digital signature required in v1? ☐ Yes ☐ No (wet-ink / stamp after print)

☐ File numbering rule (please write formula): GAPLMB/_____/ADM-YYYY/_____

☐ Separate number series per leave type / section? ☐ Yes ☐ No

☐ Balance certificate as-on date rule: ☐ Half-year end  ☐ Order date  ☐ Other: ________

## 19.6 Opening Balance Import Checklist

☐ Provide balances as on cut-over date (not mixed 30.04.2026 / 30.06.2026 snapshots without reconciliation)

☐ Clarify EL values shown as 300(+n) — confirm n is set-off credit to honour

☐ Mark employees who left / joined after the Excel date

☐ Provide Emp ID mapping sheet (Name | Designation | IOMS Emp ID | Active Y/N)

☐ Sign-off that imported balances are authoritative for go-live

## 19.7 Non-Leave Document in Folder

Market_Fee_Returns_Format.pdf appears to be a Market Fee Returns form (M-04 related), not leave. Please confirm: ☐ Move out of Leave_Management  ☐ Ignore for this project  ☐ Actually required for leave (explain): ________

## 19.8 Client Response Sheet (Fill and Return)

| Ref | Question | Client Answer |
| --- | --- | --- |
| 15/A | v1 leave types list confirmed? |  |
| 15/B | Commuted column = HPL? |  |
| 15/C | HPL accrual schedule chosen |  |
| 15/D | Weekly offs / exceptions |  |
| 15/E | DA / signatory rule |  |
| 15/F | Substitute mandatory on Approve? |  |
| 15/G | Phases approved (A–D / A–E / other) |  |
| 19.3 | Missing formats attached? (list) |  |
| 19.5 | Order Word master confirmed? |  |
| 19.6 | Balance cut-over date |  |
| — | Other remarks |  |

## 19.9 Submission Instructions

Return this section completed (PDF/Word) with attachments to the IOMS project owner.

Preferred attachment naming: Leave_ClientInput_<topic>_<YYYYMMDD>.pdf

Implementation of Phase A will start after: (1) Section 18 approval, and (2) minimum inputs 19.1 A–E, 19.2 items 1–3 and 6–7, 19.5 Softcopy confirmation.

# 20. Document Control

| Field | Value |
| --- | --- |
| Document title | GAPLMB IOMS Leave Management Module Redevelopment Proposal |
| Version | 1.0 |
| Prepared for | Client review and approval |
| Related folder | docs/Leave_Management |
| Next step after approval | Phase A implementation (holiday master, leave types, balance import) |